Status Report #3

(Jan 21 – Feb 4, 2025)

FLOWDOCS: A WEB-BASED DOCUMENT WORKFLOW SYSTEM FOR SMEs

Mark Russel S. Tagalag

Kathlyn Ann E. Buan

# A. 	ACCOMPLISHMENTS

- Completed creating all necessary database tables required for the core system functionalities.

- Completed the user interface design for the E-Signature feature.

- Fully implemented the backend for:

User Login

User Signup

Forgot Password

OTP generation and verification (email sending not yet implemented)

- Completed the Admin User Management module, including its interface and backend functionality.

- Completed the Dashboard for both Admin and Employee users, including backend integration.

- Completed the implementation of Messaging feature for both Admin and Employees with full backend support.

B. 	TARGET DELIVERABLES

- Backend integration and final implementation of the E-Signature feature.

- Implementation of OTP delivery via email.

- Development of backend functionality for the following modules both Admin and Employee for:

File Directory

File Repository

- Continued working on Chapters 4 and 5, and implement any necessary revisions in Chapters 1 to 3.

# ISSUES

● List here any project-related issues, risks, or blockers you want to raise.

| Open Issues |  |  |
| --- | --- | --- |
| Issue Description | Current Status (In Process, On Hold) | Next Steps/Due Date |
| Slight delay in WBS schedule | In Progress | Continue development and focus on completing remaining modules |