Status Report #4

(Feb 4 – Feb 18, 2025)

FLOWDOCS: A WEB-BASED DOCUMENT WORKFLOW SYSTEM FOR SMEs

Mark Russel S. Tagalag

Kathlyn Ann E. Buan

# A. 	ACCOMPLISHMENTS

- Completed the backend integration and final implementation of the E-Signature feature.

- Completed the user interface design for the E-Signature feature.

- Implemented OTP delivery via email.

- Developed backend functionality for both Admin and Employee modules, including:

- File Directory

- File Repository

- Prepared and completed the set of questions for system evaluation.

B. 	TARGET DELIVERABLES

- Continued working on Chapters 4 and 5, and implement any necessary revisions in Chapters 1 to 3.

- Creating the system User Manual

- Conducting QA testing using test cases.

- Start system testing and conduct evaluation

- Further polishing and refinement of the E-Signature function

# ISSUES

● List here any project-related issues, risks, or blockers you want to raise.

| Open Issues |  |  |
| --- | --- | --- |
| Issue Description | Current Status (In Process, On Hold) | Next Steps/Due Date |
| Difficulty in fully implementing the E-Signature feature | In Progress | Continue troubleshooting and refining the implementation of the E-Signature feature |